Team B Minutes

11/20/20/ 2:00 PM / Discord

# Attendees

Chris Droney, Hunter DeBlase, Nicholas Naylor, Phillip Corley

# Discussion

## Phase II Deliverables

1. Revised content was reviewed on the [linked rubric](https://docs.google.com/spreadsheets/d/1g6RQ7DSCwtg4hALyOWsdCHrnNVeshXQuxi-OXFJTQV0/edit?usp=sharing).

## Use Case Discussion

1. Chris and Shane scheduling a meeting for 11/22 at 3:00 pm

## Prototype Progress

1. Objectives have been agreed-upon on the [following document.](https://docs.google.com/document/d/1jh7oZRHw4J1ASunE6aGn4lV9MWEzB-koiy7GAOHlLvo/edit?usp=sharing)
2. Phil is going to draft out the specs and design ahead of the meeting on monday.
3. We’ve decided on HTML5/CSS3 front end with PHP back end.

# Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| Sr# | Action Item | Responsibility | Due Date |
| 001 | Use Case Diagram | Phil | 11/22/20 |
| 002 | Prototype Specs & Design | Phil | 11/23/20 |
| 003 | Revised Project Scope(WBS) | Hunter | 11/23/20 |
| 004 | Use Cases | Shane & Chris | 11/23/20 |

# Follow-Up Meetings

* 11/22/20- 3:00pm Shane, Chris, Phil - Use Cases
* 11/23/20- 3:00pm Nick and Hunter- Implementation task assignment

# 