**Team B Minutes**

**23 November 2020**/ 3:00PM / Discord

# **Attendees**

Hunter DeBlase, Nicholas Naylor, Phillip Corley

# **Discussion**

1. Reviewed and refined Specifications and Designs
2. Discussed further actions needed

**Action Items**

|  |  |  |  |
| --- | --- | --- | --- |
| Sr# | Action Item | Responsibility | Due Date |
| 001 | UI Mock-up | Phil | 12/1/2020 |
| 002 | Notification diagram | Phil | 11/29/2020 |
| 003 | Database swap diagram | Phil | 12/2/2020 |
| 004 | Prototype implementation | Nick and Hunter | 12/4/2020 |
| 005 | Entity Relationship Diagram | Phil | 12/1/2020 |

# 